SHRI VAISHNAV VIDYAPEETH VISHWAVIDYALAYA, INDORE

INSTITUTE: SHRI VAISHNAV INSTITUTE OF INFORMATION TECHNOLOGY

DEPARTMENT OF COMPUTER SCIENCE ENGINEERING

PROJECT LOGBOOK

Project Title: VAARI – Crop Water Footprint Information App

Name of Guide: Prof. Akash Kanugo

Name of Students:

1. Pranav Bhagwat (23100BTCSE15010)

2. Mohanish Lowanshi (23100BTSCE14964)

3. Neha Agrawal (23100BTCSE14980)

| Date | Week | Work Planned | Work Completed |
| --- | --- | --- | --- |
| 19–24 Jan 2026 | Week 1 | Project initiation, team formation, defining problem statement, setting up Git repository and Jira board | Formed team, finalized project topic VAARI and created initial project backlog |
| 26–31 Jan 2026 | Week 2 | Functional modeling, identifying actors and use cases, preparing Use Case Diagram and descriptions | Identified system actors and use cases and created Use Case Diagram |
| 02–07 Feb 2026 | Week 3 | Static analysis, identifying domain entities and relationships, preparing Object Diagram and initial Class Diagram | Created Object Diagram and initial Class Diagram for the system |
| 09–14 Feb 2026 | Week 4 | Dynamic analysis and modeling system behavior using Activity Diagram | Designed Activity Diagram for system workflow |
| 16–21 Feb 2026 | Week 5 | Interaction modeling using Sequence Diagram to show object communication | Developed Sequence Diagram for system interaction |
| 23–28 Feb 2026 | Week 6 | Detailed class design using SOLID principles and creating Package Diagram | Created detailed Class Diagram with methods and organized packages |
| Date | Week | Work Planned | Work Completed |
| 02–07 Mar 2026 | Week 7 | System architecture design including Component Diagram and Deployment Diagram | Designed Component Diagram and Deployment Diagram for system architecture |
| 09–14 Mar 2026 | Week 8 | Sprint 1 implementation of core features and initial app flow | Implemented crop search flow, result display, history storage, and basic navigation |
| 16–21 Mar 2026 | Week 9 | CI/CD pipeline setup for automated build and integration checks | Configured basic automation pipeline and build verification flow |
| 23–28 Mar 2026 | Week 10 | Sprint 2 integration of UI, database, and backend services | Connected UI with repository, database, and backend for end-to-end flow |
| 30 Mar–04 Apr 2026 | Week 11 | Testing phase with unit testing and integration testing | Verified crop search, history storage, and language switching through test cases |
| 06–11 Apr 2026 | Week 12 | Deployment preparation, final review, and handover | Prepared final build, reviewed complete project flow, and finalized documentation |

Guide’s Remarks: ________________________________________________

Guide’s Signature: ______________________________________________

Student Signature: ______________________________________________